Sherwin Williams Akumina Maintenance Retainer 2026.

| Weekly Status Report Period Ending 07/20/2026 |  |  |
| --- | --- | --- |
|  | Account Status: | Green |

| Work In Progress | Issue ID | Status & Details |
| --- | --- | --- |
| Docs by Tag Widget rendering issue on mobile Safari | MI-776 | - PR merged, pending QA deployment |
| Blue color on footer (resolution dependent) | MI-777 | - PR merged, pending QA deployment |
| SharePoint bar intermittently visible | MI-778 | - PR merged, pending QA deployment |
| SPA panel not opening | 18632 | - Sagar provided HAR files, awaiting feedback from Akumina |
| Spike in three step process | 18848 | - Purna requesting feedback from store associates - Closed, not getting additional feedback |

| Discussion Topics | Notes and Action Items |
| --- | --- |
| Upgrading sandboxes to 6.4 | Akumina to send CSP patches for RGP/Sherwin to apply in SharePoint |
| Developer laptops | Marc has installed all software, still needs to validate he can perform a deployment. RGP is provisioning laptops for Matt and KC Joe has to fill out a form to start the process for Matt and KC (Returning 7/22) |

## 2026 Monthly Budget Tracking

As of 07/11/2026

| Month | Budget Available | Budget Utilized | Hours Utilized | Budget Remaining | Notes |
| --- | --- | --- | --- | --- | --- |
| December 2025 | $17,000.00 | $9,020.00 | 56 | $7,980.00 | Includes $3,000 rollover from November |
| January 2026 | $17,000.00 | 10,775.00 | 69 | $6,225.00 | Includes $3,000 rollover from December |
| February 2026 | $17,000.00 | $9,960.00 | 60 | $7,040.00 | Includes $3,000 rollover from January |
| March 2026 | $17,000.00 | $13,600.00 | 82 | $3,400.00 | Includes $3,000 rollover from February |
| April 2026 | $14,400.00 | $14,370.50 | 111.3 | $29.50 | Includes $400 rollover from March |
| May 2026 | $14,029.50 | $15,740.00 | 116 | ($1,710.50) | Includes $29.50 rollover from April |
| June 2026 | $12,298.50 | $8,830.00 | 64 | $3,468.50 | $1,710.50 used to cover April overage |
| July 2026 | $17,000.00 | $6,350.00 | 38 | $10,650.00 | Includes $3,000 rollover from June |

July 2026 – Forecast Hours vs Usage

Through 07/17/2026

| Role | Hours Spent to Date | Rate | Spend to Date ($) | Hours Remaining Forecast | Monthly Hours Forecast | Monthly Spend Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| Marc - Architect | 0 | $200.00 | $0.00 | 5 | 5 | $1,000.00 |
| Sagar – Akumina Dev | 12 | $165.00 | $1,980.00 | 28 | 40 | $6,600.00 |
| Farook – Front End | 4 | $75.00 | $300.00 | 26 | 30 | $2,250.00 |
| Matt/Amy/ Danielle – Program Manager | 22 | $185.00 | $4,070.00 | 8 | 30 | $5,550.00 |
| Total | 38 | - | $6,350.00 | 67 | 105 | $15,400.00 |