Sherwin Williams Akumina Maintenance Retainer 2026.

| Weekly Status Report Period Ending 07/24/2026 |  |  |
| --- | --- | --- |
|  | Account Status: | Green |

| Work In Progress | Issue ID | Status & Details |
| --- | --- | --- |
| Docs by Tag Widget rendering issue on mobile Safari | MI-776 | - PR merged, pending QA deployment, pending CSP Patches |
| Blue color on footer (resolution dependent) | MI-777 | - PR merged, pending QA deployment, pending CSP Patches |
| SharePoint bar intermittently visible | MI-778 | - PR merged, pending QA deployment, pending CSP Patches |
| <New> M365 App tile not loading | MI-781 | - Resolved, now working in prod - Possibly due to M365 service disruption |
| SPA panel not opening | 18632 | - Sagar provided HAR files, awaiting feedback from Akumina - Only working in Sandbox |
| Spike in three step process | 18848 | - Ticket is Closed. - Purna will continue some Investigation and re-open in the future |
| Request to update CSP patch in sandbox | 19082 | - Purna provided a list of views used during the production 6.4 FE - Still waiting for the patch from Akumina |

| Discussion Topics | Notes and Action Items |
| --- | --- |
| Upgrading sandboxes to 6.4 | Akumina to send CSP patches for RGP/Sherwin to apply in SharePoint |
| Developer laptops/Onboarding | Marc has installed all software, still needs to validate he can perform a deployment. RGP is provisioning laptops for Matt and KC Onboarding for Amy, Matt and KC has been requested. |

## 2026 Monthly Budget Tracking

As of 07/24/2026

| Month | Budget Available | Budget Utilized | Hours Utilized | Budget Remaining | Notes |
| --- | --- | --- | --- | --- | --- |
| April 2026 | $14,400.00 | $14,370.50 | 111.3 | $29.50 | Includes $400 rollover from March |
| May 2026 | $14,029.50 | $15,740.00 | 116 | ($1,710.50) | Includes $29.50 rollover from April |
| June 2026 | $12,298.50 | $8,830.00 | 64 | $3,468.50 | $1,710.50 used to cover April overage |
| July 2026 | $17,000.00 | $7,862.50 | 46.5 | $8,462.50 | Includes $3,000 rollover from June |

July 2026 – Forecast Hours vs Usage

Through 07/24/2026

| Role | Hours Spent to Date | Rate | Spend to Date ($) | Hours Remaining Forecast | Monthly Hours Forecast | Monthly Spend Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| Marc - Architect | 0 | $200.00 | $0.00 | 5 | 5 | $1,000.00 |
| Sagar – Akumina Dev | 12 | $165.00 | $1,980.00 | 25 | 40 | $6,600.00 |
| Farook – Front End | 4 | $75.00 | $300.00 | 26 | 30 | $2,250.00 |
| Matt - Developer | 0 | $185.00 | 0.00 | 10 | 10 | $1,850.00 |
| Matt/Amy/ Danielle – Program Manager | 27.5 | $185.00 | $5,087.50 | 2.5 | 30 | $5,550.00 |
| Total | 38 | - | $6,350.00 | 67 | 115 | $17,250.00 |